## Slide 1: Agile

## Slide 2: Agenda
  Why Agile?
  Principles and Values
  Agile team
  Product break down
  Sprint
  Story points and Velocity
  Test Driven Development
  Advantages

## Slide 3: Software Testing Life Cycle - AppQA
Requirements Analysis
Understanding the purpose of the prebuild
Test reporting
Adhoc testing
Test Execution
Reporting bugs
Test Case design
Creating new test cases/steps
Test Case request Automation
Requesting for Automation
Test case submission
Adding test cases into production
Prebuild get
submitted to Devel

## Slide 4
Capers Jones

## Slide 5: Software Development Life Cycle – Agile Model
Start
End

## Slide 6: Principles and Values
While process and tools are important, individuals and interactions are more important.
While sufficient documentation is important, working software is more important.
The best architectures, requirements and designs emerge form self organized teams.
Deliver working software frequently. Every couple of months is good, but every couple of weeks is better.
Business people and developers must work together daily throughout the project.
Planning is important, but responding to change is more important.

## Slide 7: Waterfall Vs Agile

## Slide 8: Agile Team
Scrum Master
Product Owner
1 or more persons from Engineering
1 or more persons from QA

## Slide 9: Product break down
Vision – Objectives that is simply understandable. Written in plain English.
Epic – Distinct value/feature of each objective.
User Story – A description that everybody can understand, includes Who, What and Why.

## Slide 10: Sprint
Ready to Done

## Slide 11: Story Points and Velocity
Relative complexity.

## Slide 12: TDD
Programmers write unit tests prior to coding.
If you can’t write a test, you aren’t ready to code.
Writing tests first will change how you write code.
Writing tests after coding is “too late”.
Writing test cases prior to writing should also be considered.
We can also write scripts before coding.

## Slide 13: Advantages
Team Collaboration
Test Automation
Quality Product
Reduced cost

## Slide 14
Retrospective

## Slide 15
Thank You